Feature #1: Sign Up/Log In Page (Should Have)

Actionable Item#1: Sign Up

* A new and unique account must be created.
* We can test it by creating a sample account.
* Bruce is responsible by Nov 22th.

Actionable Item #2: Sign In

* Can log into an already existing account.
* We can test it by logging into the simple account mentioned above.
* Bruce is responsible by Nov 22th.

Feature #2: Reading Speed Test (Must Have)

Actionable Item #1: Showing a paragraph

* A random paragraph is shown to the user.
* We can test it by going to a fake account for the first time.
* Xuan is responsible by Nov 22th.

Actionable Item #2: Starting the timer

* A timer counts how many seconds it takes for the user to completely read the paragraph.
* We can test it on a random paragraph by clicking on the timer button.
* Xuan is responsible by Nov 22th.

Actionable Item #3: Stopping the timer and seeing the result.

* Must click on the stop button and then see the results.
* We can test it by the previous part.
* Xuan is responsible by Nov 22th.

Feature #3: Search Page (Must Have)

Actionable Item #1: Autocomplete

* Have an autocomplete on the search bar.
* Testing by searching a course title.
* Tim is responsible by Nov 20th.

Actionable Item #2: Search Results (Class Page)

* Should be able to search through all the class titles.
* We can test it by searching for a class.
* Tim is responsible by Nov 22th.

Feature #4: Comparison Page (Must Have)

Actionable Item #1: Choose two classes for comparison

* Be able to choose between classes off of the search results.
* We can test it by choosing two random class.
* Ariyan is responsible by Nov 22th.

Actionable Item #2: Comparison Page

* See the result of choosing two classes for comparison.
* We can choose two classes and see if we get the comparison page or not.
* Ariyan is responsible by Nov 22th.

Feature #5: Schedule Page (Should Have or Could Have)

Actionable Item #1: Choose the classes wanted for a specific quarter

* See a class plan of chosen classes for a specific quarter.
* We can test it by choosing multiple classes for a quarter.
* Ariyan is responsible by Nov 22th.